## Slide 1: Semester Project Table Reservation System RERM
GROUP 7
MUSKAAN PANDA – 3122 24 5002 058
MUSKAN KUMARI V – 3122 24 5002 059
NITHILAN S – 3122 24 5002 060
NITHIYASRI R – 3122 24 5002 061

## Slide 2: INDEX
Project Definition
How was the client approached
Requirements of the client
Priority of requirements
Meetings Conducted
Stakeholders
Problems faced during client interaction
Anticipated Risks and Risk Management

## Slide 3: Project Definition
The hotel aims to develop a Table Reservation System for its restaurant, enabling customers to view available tables and make reservations based on their preferred time, date, and party size.
The system will display the menu with detailed food descriptions and include a cancellation policy for easy booking management.
It will also provide contact details at the bottom of the page for customer inquiries. The system will allow customers to leave reviews for the hotel.
Additionally, an About Us section in bold and stylish font will be featured on the homepage to introduce the restaurant.
The system will manage reservations in real-time, ensuring smooth operations for both customers and hotel staff.

## Slide 4: How was the client approached
The client, a hotel manager, was approached by scheduling a meeting to discuss the needs of the restaurant's reservation system.
During the meeting, a general discussion took place where the current challenges in managing reservations, customer experience, and table availability were explored.
Initially, the hotel manager was hesitant about going digital, but after learning about the benefits, such as easier management and better customer service, the manager agreed to implement the system.

## Slide 5: Client Details
Client Name : P. Ramesh
Hotel Name : M.R. Pandian Hotel
Location : No:76, PH road, Maduravoyal, Chennai:600095
Contact no : 9942272728
E – Mail : krishnavergil1092@gmail.com

## Slide 6: Requirements of the client
Online form for reservations (Name, Contact, Guests, Date, Time). Real-time availability check for tables. Instant confirmation via SMS/Email. Cancellation and rescheduling options
User Interface & Experience A simple, user-friendly homepage. High-quality images of the restaurant and food. Responsive design for mobile and desktop
Menu Integration Online menu with categorized food items. Prices and descriptions for each dish.
Table Selection (Optional) Option to choose a table based on availability.
Admin Panel Manage reservations and update table availability. View customer details and booking history.

## Slide 7: Priority of Requirements
High Priority
Real-time Table Availability Check
SMS/Email Confirmation
Mobile-Responsive Design
User-Friendly Homepage
Admin Panel for Reservation Management
Medium Priority
Cancellation & Rescheduling Options
Online Menu with Prices
Low Priority
Table Selection by Customers

## Slide 8: Meetings Conducted
We had a call with our client, the hotel manager himself, and later met him in person who summarized about the issues he was facing in managing the table allocation, and then his requirements to overcome this problem in the future.

## Slide 9: Stakeholders
The Manager
Customers
System Administrators
Developers/Technical Team

## Slide 10: Problems faced during client interaction
It became kind of tougher for us to understand what the client was actually trying to convey.
Since the client doesn't have a technical background, it was a bit challenging to explain certain concepts and get approval on technical solutions.

## Slide 11: Anticipated Risks and Risk Management
Unavailability of team members at certain times (High)
Risk Management: Understand team members' availability and address issues early.
Lack of time (High)
Risk Management: Prioritize completing core features like booking and cancellation.
Limited knowledge in web development or reservation system software (High)
Risk Management: Use online resources to improve web development skills.
Delays in obtaining approvals from hotel management (Moderate)
Risk Management: Maintain clear communication with the hotel manager and stakeholders.
Difficulty in coordinating with the hotel manager for feedback (High)
Risk Management: Schedule regular meetings with the hotel manager in advance.

## Slide 12: Functional Risks & Management
Risk : System Downtime & Unavailability
Management: Implement redundant servers, scheduled maintenance during off-hours, and real-time monitoring.
Risk : Incorrect Table Availability Display
Management: Use real-time updates with robust database management and concurrency control techniques.
Risk : Payment Processing Issues (if applicable)
Management: Use secure payment gateways, enable multi-step payment verification, and provide alternate payment options.
Risk: Data Loss or Corruption
Management: Regular database backups, cloud storage integration, and disaster recovery plans.

## Slide 13: Non-Functional Risks & Management
Risk : Slow System Performance & Response Time
Management: Optimize database queries, implement load balancing.
Risk : Scalability Issues
Management: Design a scalable architecture, use cloud-based infrastructure, and conduct load testing.
Risk : Poor User Experience (UX/UI)
Management: Conduct user testing, improve navigation, and provide help documentation.
Risk : Legal & Compliance Issues
Management: Follow industry regulations, obtain customer consent, and ensure transparent policies.

## Slide 14: Why Agile for Our Project?
Agile enables flexibility, fast development, and continuous improvement.
Helps in quick adaptation to client needs (real-time updates, cancellation policies).
Encourages frequent testing and feedback, reducing risks.

## Slide 15: Agile in Our Project
Sprint Planning: Defined key features.
Daily Standups: Discussed progress & blockers.
Incremental Development: Delivered & tested in phases.
Client Feedback: Regular improvements based on input.
A simple Agile sprint cycle (Plan → Develop → Test → Deploy → Review → Repeat).

## Slide 16: Thank You